PaVa-Vak Chat App

Project Master Document

Last Updated: February 20, 2026  |  Version 2.0

# 1. Project Overview

PaVa-Vak is a private, real-time chat application built for personal/family use. It is fully self-hosted on Oracle Cloud Infrastructure and uses Supabase as the backend database. The app supports real-time messaging, online/offline status, and is being expanded into a full Progressive Web App (PWA) with biometric login.

## Key Access Credentials

| Live App URL | http://144.24.129.194:3000 |
| --- | --- |
| Server IP | 144.24.129.194 |
| Server User | opc |
| SSH Key Location | J:\PaVa-Vak\backend\ssh-key-2026-02-19.key |
| App Login (test) | admin1 / admin123 |
| Database | Supabase — Hyderabad pooler |
| Supabase DB URL | postgresql://postgres.yamwoyrvghewlppjaqjo:Mydreams281177!@aws-1-ap-south-1.pooler.supabase.com:6543/postgres?pgbouncer=true&sslmode=require |
| Process Manager | PM2 (auto-starts on reboot) |
| Domain (available) | srivani.com subdomain via Hostinger |

# 2. Tech Stack

| Backend | Node.js + Express + Socket.io |
| --- | --- |
| Session Store | connect-pg-simple (PostgreSQL) |
| Database | Supabase (PostgreSQL, free tier) |
| Frontend | HTML/CSS/JS (vanilla) |
| Process Manager | PM2 with systemd startup |
| Server OS | Oracle Linux (Ubuntu 24 compatible) |
| Cloud | Oracle Cloud — VM.Standard.E2.1.Micro (Always Free) |
| RAM | 503MB RAM + 2GB swap = ~2.5GB effective |
| Node version (server) | v20.20.0 via NVM |
| Node version (local) | v22.18.0 |
| Local IDE | Cursor (Windows) |

# 3. Server Folder Structure

All app files live on the Oracle server at:

/home/opc/PaVa-Vak/

| /home/opc/PaVa-Vak/backend/server.js | Main Node.js server — all routes, socket, session logic |
| --- | --- |
| /home/opc/PaVa-Vak/backend/.env | Environment variables — DB URL, secrets, NODE_TLS setting |
| /home/opc/PaVa-Vak/frontend/ | Static HTML/CSS/JS files served by Express |
| /home/opc/.pm2/dump.pm2 | PM2 saved process list (auto-restores on reboot) |

# 4. Database Tables (Supabase)

| Table | Purpose |
| --- | --- |
| users | User accounts, profile info, hashed passwords |
| sessions | Express session store — sid, sess (JSON), expire columns (CRITICAL: must match exactly) |
| messages | All chat messages with sender, receiver, timestamp |
| connections | Friend/contact relationships between users |
| invites | Pending invite links for new users |
| login_attempts | Tracks failed logins for rate limiting |

## Sessions Table — CRITICAL Schema

This table was manually recreated to fix a schema mismatch. It MUST have exactly these columns:

sid    varchar PRIMARY KEY

sess   json NOT NULL

expire timestamp(6) NOT NULL

INDEX  IDX_session_expire ON (expire)

# 5. All Bugs Fixed — Complete History

## Bug 1 — SSL Certificate Rejection

| Problem | Login returned 500 error — SELF_SIGNED_CERT_IN_CHAIN from connect-pg-simple rejecting Supabase SSL |
| --- | --- |
| Root Cause | Node.js strict SSL check rejecting Supabase's certificate chain |
| Fix | Added NODE_TLS_REJECT_UNAUTHORIZED=0 to /home/opc/PaVa-Vak/backend/.env |
| Status | ✅ Fixed |

## Bug 2 — Wrong Sessions Table Schema

| Problem | Sessions not persisting — table had wrong columns (session_id, user_id, data, expires_at) |
| --- | --- |
| Root Cause | Table was created manually with wrong schema; connect-pg-simple expects specific column names |
| Fix | Dropped old table, recreated with correct schema (sid, sess, expire) in Supabase SQL editor |
| Status | ✅ Fixed |

## Bug 3 — Session Cookie Dropped Immediately

| Problem | User logged in but was immediately logged out on next request |
| --- | --- |
| Root Cause | secure: true on session cookie — browser refused to send cookie over plain HTTP |
| Fix | Changed server.js session config: secure: false (app currently runs over HTTP, not HTTPS) |
| File | /home/opc/PaVa-Vak/backend/server.js — line ~75 |
| Status | ✅ Fixed |

## Bug 4 — Server Hanging (Out of Memory)

| Problem | Server becoming unresponsive — only 14MB free RAM |
| --- | --- |
| Root Cause | VM.Standard.E2.1.Micro has only 503MB RAM, no swap |
| Fix | Added 2GB swap file; now shows ~2.5GB total memory available |
| Commands Used | fallocate -l 2G /swapfile → mkswap → swapon → added to /etc/fstab |
| Status | ✅ Fixed |

## Bug 5 — Messages Only Showing After Page Refresh

| Problem | Real-time messages not delivering; users always showing as offline |
| --- | --- |
| Root Cause | onlineUsers Map and io Socket.io instance were not shared between server.js and controller files |
| Fix | Added app.set('onlineUsers', onlineUsers) and app.set('io', io) in server.js after Socket.io init; controllers access via req.app.get() |
| Status | ✅ Fixed |

## Bug 6 — App Not Surviving Reboots

| Problem | After Oracle VM restart, app did not start automatically |
| --- | --- |
| Fix | Configured PM2 with systemd: pm2 startup systemd → pm2 save |
| Status | ✅ Fixed |

# 6. Server Enhancements Added (v2.0)

The production server.js was upgraded with these features in the last session:

- Uncaught exception handlers — prevents crashes from unhandled errors

- Memory watchdog — logs warning if Node.js heap exceeds 400MB

- DB keepalive — pings Supabase every 4 minutes to prevent connection timeout

- Graceful shutdown — 10 second timeout for in-flight requests on SIGTERM

- Rolling sessions — session expiry refreshes on every request

- User status broadcasting — Socket.io emits online/offline events to all clients

- Typing indicators — handled server-side via Socket.io

- Push notification infrastructure — web-push library ready, VAPID keys needed

- Dynamic PWA manifest — served at /manifest.json endpoint

- Enhanced health check — /api/health returns memory, DB status, online user count

# 7. Current Status

| Item | Status | Notes |
| --- | --- | --- |
| App running on Oracle VM | ✅ Live | http://144.24.129.194:3000 |
| Login / Logout working | ✅ Done | admin1/admin123 |
| Sessions persisting | ✅ Done | connect-pg-simple + Supabase |
| Real-time messages delivering | ✅ Done | Socket.io |
| Online/offline status | ✅ Done | Socket.io broadcasts |
| PM2 auto-start on reboot | ✅ Done | systemd configured |
| 2GB Swap file | ✅ Done | Prevents OOM hangs |
| Health endpoint /api/health | ✅ Done | Returns memory, DB, users |
| Local dev environment (code copy) | ⏳ Pending | SCP download not done yet |
| HTTPS / SSL setup | ⏳ Pending | Need domain first |
| Domain setup (srivani.com) | ⏳ Pending | Hostinger DNS config needed |
| PWA implementation | ⏳ Pending | Manifest ready, SW needed |
| PIN + Biometric login | ⏳ Pending | After PWA install |
| Push notifications | ⏳ Pending | Need VAPID keys generated |
| ARM VM upgrade (4 OCPU / 24GB) | ⏳ Pending | Out of capacity — retry 5-7 AM |

# 8. What To Do Next — In Priority Order

## Step 1 — Set Up Local Development Environment

Goal: Get the server code on your Windows machine so you can edit in Cursor and push changes.

First — check what's already in J:\PaVa-Vak\

Run this in Command Prompt (not PowerShell):

dir J:\PaVa-Vak\

If no server-code folder — download from server:

scp -i "J:\PaVa-Vak\backend\ssh-key-2026-02-19.key" -r opc@144.24.129.194:/home/opc/PaVa-Vak J:\PaVa-Vak\server-code

Install dependencies locally:

cd J:\PaVa-Vak\server-code\backend

npm install

Create local .env (copy from server or create new):

The .env on the server already has all the right values. Copy the content from:

/home/opc/PaVa-Vak/backend/.env

Run locally:

npm start   (or: node server.js)

## Step 2 — Domain Setup (srivani.com)

You have a subdomain available on srivani.com hosted on Hostinger. Steps:

- Log in to Hostinger → DNS Zone for srivani.com

- Create an A record: chat.srivani.com  →  144.24.129.194

- Wait up to 24 hours for propagation

- Then set up HTTPS using Let's Encrypt (certbot)

## Step 3 — HTTPS with Let's Encrypt

Once domain is pointing to the server:

sudo apt install certbot

sudo certbot certonly --standalone -d chat.srivani.com

Then update server.js to load the cert files and listen on port 443. Also update session cookie: change secure: false back to secure: true.

## Step 4 — PWA Implementation

The PWA manifest is already served at /manifest.json. What still needs to be done:

- Create service worker file: /frontend/sw.js — handles offline caching

- Register service worker in frontend JS

- Add Install App button or rely on browser prompt

- Test installation on Android and iOS (iOS has limitations)

## Step 5 — PIN + Biometric Login

After PWA is installed on device:

- On first login, prompt user to set a 4-6 digit PIN

- Store PIN hash in localStorage (device-specific)

- Use WebAuthn API for biometric (fingerprint/face)

- On app open: show PIN screen → validate → auto-login via stored session token

- Biometric is optional second factor or alternative to PIN

## Step 6 — Push Notifications

Infrastructure is already in server.js. To activate:

npm install web-push

npx web-push generate-vapid-keys

Save the VAPID keys to .env, then implement the subscription flow in the frontend.

## Step 7 — ARM VM Upgrade (Optional but Recommended)

Oracle Always Free ARM tier gives 4 OCPU + 24GB RAM — a massive upgrade from the current 1 OCPU + 503MB. The Hyderabad region is currently at capacity. Retry creation at 5-7 AM IST when capacity is typically freed up.

# 9. Important Commands Reference

## SSH into Server

ssh -i "J:\PaVa-Vak\backend\ssh-key-2026-02-19.key" opc@144.24.129.194

## PM2 Commands (run on server)

pm2 list                    # see running processes

pm2 restart pava-vak        # restart app

pm2 logs pava-vak           # live logs

pm2 logs pava-vak --lines 50  # last 50 lines

pm2 stop pava-vak           # stop app

## Check Memory

free -h                     # show RAM and swap

pm2 monit                   # live CPU/RAM per process

## Health Check

Visit in browser: http://144.24.129.194:3000/api/health

Returns: memory stats, DB connection status, online user count

## Download code from server to local

scp -i "J:\PaVa-Vak\backend\ssh-key-2026-02-19.key" -r opc@144.24.129.194:/home/opc/PaVa-Vak J:\PaVa-Vak\server-code

## Upload changed file to server

scp -i "J:\PaVa-Vak\backend\ssh-key-2026-02-19.key" J:\PaVa-Vak\server-code\backend\server.js opc@144.24.129.194:/home/opc/PaVa-Vak/backend/server.js

# 10. Known Issues & Warnings

- App runs over HTTP (not HTTPS) — cookies are not encrypted in transit. Fix: set up domain + Let's Encrypt (Step 2-3 above).

- NODE_TLS_REJECT_UNAUTHORIZED=0 in .env — this disables SSL cert verification for the DB connection. It's a workaround for Supabase's certificate chain. Acceptable for now; revisit if security is a concern.

- secure: false on session cookie — must be changed to true once HTTPS is active.

- VM is small (503MB RAM) — the 2GB swap prevents crashes but the app is slower under heavy load. ARM upgrade (Step 7) will solve this.

- Supabase free tier — has 7-day auto-backup. Avoid storing sensitive data without additional encryption.

# 11. Quick Reference Card

| What | Where / How |
| --- | --- |
| Open the app | http://144.24.129.194:3000 |
| Check if app is running | ssh to server → pm2 list |
| View live app logs | ssh to server → pm2 logs pava-vak |
| Restart the app | ssh to server → pm2 restart pava-vak |
| Edit server code | Edit J:\PaVa-Vak\server-code\backend\server.js → SCP upload → pm2 restart |
| Add new user | INSERT into Supabase users table (or build admin page) |
| View database | Log into supabase.com → project → Table Editor |
| Check server memory | ssh to server → free -h |
| Health check | http://144.24.129.194:3000/api/health |
| Domain DNS | Hostinger dashboard → DNS Zone → srivani.com |

PaVa-Vak Project Master Document  |  Keep this updated as work progresses